**Project Planning Phase**

|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID23449 |
| Project Name | Skill / Job Recommender Application |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (2 Marks)**

**SPRINT 2**

**Start date:31/10/22 End date:05/11/22**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Registration through Facebook | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Kavi dhanush R |
| Sprint-2 | IBM DB2 | USN-4 | Integrated IBM’s Database software to store and access user’s data and job related  Data. | 2 | High | Mohamed Aafir Ali A |
| Sprint-2 | Sendgrid information | USN-5 | Integrated Sendgrid services to perform mail communication. | 1 | Medium | Praveen Kumar R |